Ilm / Quran Teacher Marketplace Build Plan

Phase 0 — Product Definition

Before writing code, define the product clearly.

Core problem

Muslim students struggle to find:

- trusted Quran teachers

- verified Tajweed instructors

- Arabic tutors

- female-only tutors

- affordable online classes

Core solution

A marketplace where students can:

- discover teachers

- view profiles

- book lessons instantly

- pay securely

- attend classes online

Phase 1 — MVP Scope

Do NOT overbuild.

Your MVP should only include:

Student Features

- Sign up/login

- Search teachers

- Filter teachers

- View teacher profile

- Book lesson

- Pay

- Dashboard for bookings

Teacher Features

- Sign up/login

- Create/edit profile

- Upload credentials

- Set availability

- View bookings

Admin Features

- Approve/reject teachers

- Manage users

- Manage bookings

That’s enough.

Phase 2 — System Design

Frontend

Use Next.js

Pages:

Public pages

- Home

- Search

- Teacher profile

- Pricing

- About

Auth pages

- Login

- Register

Dashboard pages

Student:

- My bookings

- Payment history

- Profile

Teacher:

- Profile management

- Availability management

- Earnings

- Bookings

Admin:

- Teachers verification

- Reports

Backend

Use Supabase

Services:

- Auth

- PostgreSQL DB

- Storage

- Edge Functions

Phase 3 — Database Design

Tables:

users

id

name

email

role

avatar

created_at

teacher_profiles

id

user_id

bio

subjects

languages

gender

madhab

price_per_hour

verified

rating

availability

id

teacher_id

day

start_time

end_time

timezone

bookings

id

student_id

teacher_id

slot_id

status

meeting_link

payment_status

reviews

id

booking_id

student_id

teacher_id

rating

comment

documents

id

teacher_id

file_url

type

status

Phase 4 — UI/UX Flow

Student Flow

Home → Search → Filter → Profile → Select Slot → Checkout → Dashboard

Teacher Flow

Register → Create Profile → Upload Credentials → Wait Approval → Add Availability → Receive Bookings

Admin Flow

Login → Review teachers → Verify → Monitor platform

Phase 5 — Authentication Logic

Roles:

- student

- teacher

- admin

Use Supabase Row-Level Security.

Example:

Student can only see own bookings.

Teacher can only manage own availability.

Admin can access everything.

Phase 6 — Booking Engine

Logic:

- Teacher creates slots

- Student selects slot

- Slot locked temporarily

- Payment completed

- Booking confirmed

- Meeting link generated

Phase 7 — Payment Integration

Use:

- Stripe

- Paystack

Flow:

Checkout → webhook → confirm payment → mark booking paid.

Phase 8 — Notification System

Send:

- booking confirmation

- reminders

- cancellations

Use:

- Resend
or

- Twilio

Phase 9 — Meeting Integration

Initially:

- Google Meet links

Later:

Embed video.

Phase 10 — Admin Verification

Teacher uploads:

- certificate

- ijazah

- intro video

Admin approves manually.

Phase 11 — Deployment

Frontend:
Vercel

Backend:
Supabase Cloud

Domain:
Namecheap / GoDaddy

Phase 12 — Marketing Launch

Start with:

- Muslim Twitter/X

- Facebook groups

- WhatsApp communities

- Telegram Islamic groups

Find first 10 teachers manually.

Then first 100 students.

Phase 13 — Future Features

After traction:

- subscriptions

- in-app classroom

- whiteboard

- AI Tajweed assistant using RAG

- multilingual support

Development order I’d follow

Week 1:
UI design + database schema

Week 2:
Authentication + roles

Week 3:
Teacher profile + search

Week 4:
Booking system

Week 5:
Payments

Week 6:
Notifications + deploy MVP

That’s how I’d bring it alive.

This can genuinely become a startup, not just a school project.